PROJECT REPORT

PLASMA	DONOR APPLICATION

| Team id | PNT2022TMID40063 |
| --- | --- |
| Project Name | Plasma Donor Application |
| Team Members | 1) K.Akash (511819104002) 2) K.Jeya chandriran (511819104007) 3) A.Thirupathi (511819104025) 4) S.Vasanth Kumar (511819104026) |

TEAM MENTOR:A.RAJ GANESH

Table Of Contents

| SI No | Title | Page No |
| --- | --- | --- |
| 1 | INTRODUCTION Project Overview Purpose | 2 |
| 2 | LITERATURE SURVEY Existing problem References Problem Statement Definition | 4 |
| 3 | IDEATION & PROPOSED SOLUTION Empathy Map Canvas Ideation & Brainstorming Proposed Solution Problem Solution fit | 5 6 9 11 |
| 4 | REQUIREMENT ANALYSIS Functional requirement Non-Functional requirements | 12 |
| 5 | PROJECT DESIGN Data Flow Diagrams Solution & Technical Architecture User Stories | 13 14 |

| 6 | PROJECT PLANNING & SCHEDULING Sprint Planning & Estimation Sprint Delivery Schedule Reports from JIRA | 15 16 17 |
| --- | --- | --- |
| 7 | CODING & SOLUTIONING Feature 1 Feature 2 Database Schema (if Applicable) | 18 19 |
| 8 | TESTING Test Cases User Acceptance Testing | 20 22 |
| 9 | RESULTS 9.1 Performance Metrics | 24 |
| 10 | ADVANTAGES & DISADVANTAGES | 30 |
| 11 | CONCLUSION | 31 |
| 12 | FUTURE SCOPE | 31 |
| 13 | APPENDIX | 32 |

APPENDIX

13.1 Source Code

13.2 GitHub & Project Demo Link

32

67

INTRODUCTION

PROJECT OVERVIEW:

The main goal of our project is to design a user-friendly web application that is like a scientific vehicle from which we can help reduce mortality or help those affected by COVID19 by donating plasma from patients who have recovered without approved antiretroviral therapy planning for a deadly COVID19 infection, plasma therapy is an experimental approach to treat those COVID-positive patients and help them recover faster.

Therapy, which is considered reliable and safe. If a particular person has fully recovered from COVID19, they are eligible to donate their plasma. As we all know, the traditional methods of finding plasma, one has to find out for oneself by looking at hospital records and contacting donors have been recovered, sometimes may not be available at home and move to other places. In this type of scenario, the health of those who are sick becomes disastrous. Therefore, it is not considered a rapid process to find plasma.

PURPOSE:

During the COVID 19 crisis, the requirement of plasma

became a high priority and the donor count has become low.

The Purpose of this Application is Saving the donor information and helping the needy by notifying the current donors list, would be a helping hand. In regard to the problem faced, This application is to be built which would take the donor details, store them and inform them upon a request.

2 LITERATURE SURVEY

EXISTING PROBLEM:

- Cannot Upload and Download the latest updates.

- No use of Web Services and Remoting.

- Risk	of	mismanagement	and	of	data	when	the	project	is	under development.

- Less Security.

- No proper coordination between different Applications and Users.

- Fewer Users – Friendly

REFERENCE:

- R. C. Gojko Adzic, ―Serverless computing: Economic and architectural impact,‖ ESEC/FSE, 2017.

- P. C. P. C. a. V. I. M. Yan, ―Building a chatbot with server less computing,‖ IBM watson research center, 2016.

- S. E. a. B. J. J. Short, ――Cloud Event Programming Paradigms: Applications and Analysis,‖,‖ 9th IEEE International Conference on Cloud Computing (CLOUD), pp. pp. 400-406, 2017.

- Z. Al-Ali, ――Making Server less Computing More Server less,‖,‖ IEEE 11th International Conference on Cloud Computing (CLOUD), pp. pp. 456-459, 2018., 2018.

- A. S. a. S. Jindal, ――EMARS: Efficient Management and Allocation of Resources in Serverless,‖,‖ IEEE 11th International Conference on Cloud Computing (CLOUD), pp. pp. 827-830, 2018.

- IDEATION & PROPOSED SOLUTION

Empathy Map Canvas:

Brainstorm & Idea Prioritization Template:

step-1: Team Gathering, Collaboration and Select the Problem Statement

Step-2: Brainstorm, Idea Listing and Grouping

Step-3: Idea Prioritization

Proposed Solution Template:

Project team shall fill the following information in proposed solution template

| S. No. | Parameter | Description |
| --- | --- | --- |
| 1. | Problem Statement (Problem to be solved) | To help the plasma donor and seeker by developing a cloud-based application. |
| 2. | Idea/Solution description | In day-to-day life requirement for plasma became high, especially during the COVID-19 crisis. But the donor count was low. Saving the donor information and helping the needy by notifying the current donors would be a helping hand. It is very difficult to find the respective blood group donors when anyone is in need. Regarding the problem faced, an application is to be built which would take the donor details store them and inform them upon request. And also for plasma donation centre, it is Easy to find donors. |
| 3. | Novelty/ Uniqueness | We help the donor to access the location of a blood centre which is nearby him/her. We Notify them by sending a confirmation emails after they get registered for the plasma donation and alsowe notify them once the appointment is fixed in the centre. Further , more the GPS map option is available to direct The donor to the centre. |
| 4. | Social Impact / Customer Satisfaction | By using this application, the user will experience a user-friendly and responsive interface and they get satisfaction by Saving thousand so people's life. |

| 5. | Business Model(Revenue Model) | Donating Plasma with the help of an application makes our idea realistic. The user's information is encrypted. We maintain this app by automation for saving admin and user time. Users get profited as we take care of them even after the plasma donation by giving them hospitality details. Also, we use the Chabott answer FAQs ,asset helps the user to get immediate Answer to their doubts. |
| --- | --- | --- |
| 6. | Scalability of the Solution | Whatever the requirements, the application provides a clear solution for the requirements. It can handle more users who use the application at the same time . |

PROBLEM SOLUTION FIT:

- REQUIREMENT  ANALYSIS:       FUNCTIONAL	REQUIREMENTS:

Following are the functional requirements of the proposed solution.

| FR No. | Functional Requirement (Epic) | Sub Requirement (Story / Sub-Task) |
| --- | --- | --- |
| FR-1 | User Registration | Registration through Form (WebApp) |
| FR-2 | User Confirmation | Confirmation via EmailConfirmation via OTP |
| FR-3 | Certification | After the donor donates plasma, we will give them a certificate of appreciation and authentication. |
| FR-4 | Statistical data | The availability of plasma is given in the page as stats, which will be helpful for the users. |
| FR-5 | User Plasma Request | Users can request to donate plasma by filling out the request form on the page. Once the request is submitted, they will get an email |
| FR-6 | Searching/reporting requirements | Users can use the search bar to look up information about camps and other topics. |
| FR-7 | Virtual Assistants | A virtual assistant is a software agent that can carry out tasks or provide services on behalf of a person in response to commands or inquiries. When users enter their inquiries, the system will respond with pertinent information about plasma and details of plasma donation. |

NON-FUNCTIONALREQUIREMENTS:

Following are the non-functional requirements of the proposed solution.

| NFR No. | Non-Functional Requirement | Description |
| --- | --- | --- |
| NFR-1 | Usability | Must have a good-looking User-friendly interface. |
| NFR-2 | Security | It must be secured with the proper username and password. |
| NFR-3 | Reliability | The system should be made in such a way that it is reliable in its operations and for securing the sensitive details. |

Data Flow Diagram:

- PROJECT DESIGN

Solution & Technical Architecture:

User Stories:

| User Type | Functional Requirement (Epic) | User Story Number | User Story / Task | Acceptance criteria | Priority | Release |
| --- | --- | --- | --- | --- | --- | --- |
| Customer (Mobile user) | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirmingmy password. | I can access my account /dashboard | High | Sprint- 1 |
|  |  | USN-2 | As a user, I will receive confirmation emailonce I have registered for the application | I can receive confirmationemail & click confirm | High | Sprint- 1 |
|  |  | USN-3 | As a user, I can register for the application through Gmail | I can receive confirmation notifications through Gmail | Medium | Sprint- 1 |
|  | Login | USN-4 | As a user, I can log into the application by entering email & password | I can access into my User profile and view details indashboard | High | Sprint- 1 |
|  | Dashboard | USN-5 | As a user, I can send the proper requests todonate and obtain plasma. | I can receive appropriate notifications through email | High | Sprint- 1 |
| Customer (Web user) | Login | USN-6 | As a user, I can register and log into the application by entering email & password toview the profile | I can access into my User profile and view details indashboard | High | Sprint- 1 |
|  | Dashboard | USN-7 | As a user, I can send the proper requests todonate and obtain plasma. | I can receive appropriate notifications through email | High | Sprint- 1 |
| Customer Care Executive | Application | USN-8 | As a customer care executive, I can try to address user’s concerns and questions | I can view and address their concerns | Medium | Sprint- 2 |
| Administrator | Application | USN-9 | As an administrator I can help with user-facing aspects of a website, like its appearance, navigation and use of media. | I can change appearance friendly manner | Medium | Sprint- 3 |

|  |  | USN-10 | As an administrator, I can involve working withthe technical side of websites. | I can help with such as troubleshooting issues, setting up web hosts, ensuring users have access and programmingservers | Medium | Sprint- 1 |
| --- | --- | --- | --- | --- | --- | --- |

- PROJECT PLANNING & SCHEDULING

Sprint Planning & Estimation

| Sprint | Functional Requireme nt (Epic) | Plasma Donor Application | User Story / Task | Story Points | Priority | Team members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | PDA-1 | As a user, I can register for the application by entering my Name, email, password, confirming my password, Age, BloodGroup. | 3 | High | Jeyanth Rajesh |
| Sprint-3 |  | PDA-2 | As a user, I will receive confirmation email once I have registered for theapplication | 3 | Medium | Abinesh |
| Sprint-2 |  | PDA-3 | As a user, I can register for theapplication through Gmail | 5 | Medium | Madhavan |
| Sprint-1 | Login | PDA-4 | As a user, I can log into the application by entering email and password | 2 | High | Vignesh |
| Sprint-3 |  | PDA-5 | As a user, I can reset mypassword using Forgot Password option | 4 | Medium | Jeyanth Rajesh |
| Sprint-4 |  | PDA-6 | As a user, I can view mypast requests for plasma donation | 3 | Low | Madhavan |
| Sprint-4 |  | PDA-7 | As a user, I can close past requests I made for plasma | 2 | Low | Abinesh |

| Sprint-1 | Home Page | PDA-8 | As a user, I can view the homepage of the website | 2 | Medium | Vignesh |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint - 1 | About Page | PDA-9 | As a user, I can view the about page on the website and get information related to Plasma Donation | 2 | Medium | Abinesh |
| Sprint - 2 | Register as Donor | PDA-11 | As a user, I can register as a donor by submitting a form and uploading certificate of recovery from Covid-19 | 3 | High | Jeyanth Rajesh |
| Sprint | Function al Requirem ent(Epic) | User Story Num ber | User Story / Task | Story Points | Priority | Team Members |

| Sprint-2 | Send Request | PDA-12 | As a user, I can raise a request for plasma donation withspecific requirements through the request page. | 2 | High | Vignesh |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | View Requests | PDA-13 | As a user, I can view requests for plasma donation verified by admin | 4 | Medium | Jeyanth Rajesh |
| Sprint-4 | Maintena nce | PDA-14 | As an admin, I can maintain the databases involved | 2 | Medium | Madhavan |
| Sprint-2 | Handle Requests | PDA-15 | As an admin, I can view all requests for plasma donation | 1 | High | Abinesh |
| Sprint-4 |  | PDA-16 | As an admin, I can delete requests that are past some timeperiod or have been closed | 3 | Low | Vignesh |
| Sprint-2 | Solving User Queries | PDA-17 | Creating a ChatBot that helps to solve the queries of the user. | 2 | High | Jeyanth Rajesh |

Sprint Delivery Schedule

| Sprint | Total Story Point s | Duratio n | Sprint Start Date | Sprint End Date (Planned ) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | 27 Oct 2022 | 31 Nov 2022 | 8 | 03 Nov 2022 |
| Sprint-2 | 13 | 4 Days | 01 Nov 2022 | 06 Nov 2022 | 12 | 07 Nov 2022 |
| Sprint-3 | 11 | 5 Days | 07 Nov 2022 | 12 Nov 2022 | 11 | 09 Nov 2022 |
| Sprint-4 | 9 | 5 Days | 14 Nov 2022 | 19 Nov 2022 | 8 | 15 Nov 2022 |

Reports from JIRA

7 CODING & SOLUTIONING

FEATURE 1:

Python

It is a high-level, general-purpose programming              language. Its design philosophy emphasizes code readability with the use of significant indentation.[33]

Python is dynamically-typed and garbage-collected. It supports multiple programming paradigms,

including structured (particularly procedural), object- oriented HYPERLINK "https://en.wikipedia.org/wiki/Object-oriented_programming" and functional HYPERLINK "https://en.wikipedia.org/wiki/Functional_programming"  HYPERLINK "https://en.wikipedia.org/wiki/Functional_programming"programming.

It is often described as a "batteries included" language due to its comprehensive standard HYPERLINK "https://en.wikipedia.org/wiki/Standard_library"  HYPERLINK "https://en.wikipedia.org/wiki/Standard_library"library.[34 HYPERLINK "https://en.wikipedia.org/wiki/Python_(programming_language)#cite_note-About-34"][35]

Guido van Rossum began working on Python in the late 1980s as a successor to the ABC HYPERLINK "https://en.wikipedia.org/wiki/ABC_(programming_language)"  HYPERLINK "https://en.wikipedia.org/wiki/ABC_(programming_language)"programming HYPERLINK "https://en.wikipedia.org/wiki/ABC_(programming_language)"  HYPERLINK "https://en.wikipedia.org/wiki/ABC_(programming_language)"language HYPERLINK "https://en.wikipedia.org/wiki/ABC_(programming_language)" and first released it in 1991 as Python 0.9.0.[36]

Python 2.0 was released in 2000 and introduced new features such as list comprehensions, cycle-detecting garbage collection, reference counting, and Unicode HYPERLINK "https://en.wikipedia.org/wiki/Unicode" support.	Python 3.0, released in 2008, was a major revision that is not completely backward HYPERLINK "https://en.wikipedia.org/wiki/Backward_compatibility"- HYPERLINK "https://en.wikipedia.org/wiki/Backward_compatibility"compatible with earlier versions. Python 2 was discontinued with version 2.7.18 in 2020.[37]

Python consistently ranks as one of the most popular programming languages

FEATURE 2:

Flask

Flask is a micro web HYPERLINK "https://en.wikipedia.org/wiki/Web_framework"  HYPERLINK "https://en.wikipedia.org/wiki/Web_framework"framework written in Python. It is

classified as a micro framework HYPERLINK "https://en.wikipedia.org/wiki/Microframework" because it does not require particular tools or libraries.[2]

It has no database abstraction layer, form validation, or any other components where pre-existing third-party libraries provide common functions.

However, Flask supports extensions that can add application features as if they were implemented in Flask itself. Extensions exist

for object HYPERLINK "https://en.wikipedia.org/wiki/Object%E2%80%93relational_mapping"- HYPERLINK "https://en.wikipedia.org/wiki/Object%E2%80%93relational_mapping"relational HYPERLINK "https://en.wikipedia.org/wiki/Object%E2%80%93relational_mapping"  HYPERLINK "https://en.wikipedia.org/wiki/Object%E2%80%93relational_mapping"mappers, form validation, upload handling, various open authentication technologies and several common framework related tools.

Database Schema IBM Db2 -

a hybrid ANSI-compliant data virtualization tool for accessing, querying and summarizing data across the enterprise which:

- Provides a massively parallel processing (MPP) architecture Exploits Hive, HBase and Apache Spark concurrently for best-in-class analytic capabilities

- Requires only a single database connection or query to connect disparate sources such as HDFS, RDMS, NoSQL databases, object stores and Web HDFS

- Provides low latency support for ad-hoc and complex queries, high performance, and federation capabilities

- Understands dialects from other vendors and various products from Oracle, IBM® Db2® and IBM Netezza®

- Enables advanced row and column security

KUBERNATES-

Kubernetes — also known as ―k8s‖ or ―kube‖ — is a container orchestration platform for scheduling and automating the deployment, management, and scaling of containerized applications.

Kubernetes was first developed by engineers at Google before being open sourced in 2014. It is a descendant of Borg, a container orchestration platform used internally at Google. Kubernetes is Greek

for helmsman or pilot, hence the helm in the (link resides outside IBM).

Today, Kubernetes and the broader container ecosystem are maturing into a general-purpose computing platform and ecosystem that rivals — if not surpasses — virtual machines (VMs) as the basic building blocks of modern cloud infrastructure and applications.

This ecosystem enables organizations to deliver a high- productivity Platform-as-a-Service (PaaS) that addresses multiple infrastructure-related and operations-related tasks and issues

surrounding cloud-native development so that development teams can focus solely on coding and innovation.

8 TESTING

TESTING CASE:

The purpose of testing is to discover errors. Testing is the process of trying to discover every conceivable fault or weakness in a work product.

It provides a way to check the functional it your components, sub- assemblies, assemblies and/or a finished product It is the process of exercising software with the intent of ensuring that the Software system meets its requirements and user expectation and does not fail in an unacceptable manner.

There are various types of test. Each test type addresses a specific testing requirement

ACCEPTANCE TESTING

Acceptance Testing

UAT Execution & Report Submission

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Plasma Donor Application project at the time of the release to User Acceptance Testing (UAT).

2 .Defect Analysis

This report shows the number of resolved or closed bugs at eachseverity level, and how they were resolved

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 10 | 4 | 2 | 3 | 20 |
| Duplicate | 1 | 0 | 3 | 0 | 4 |
| External | 2 | 3 | 0 | 1 | 6 |
| Fixed | 11 | 2 | 4 | 20 | 37 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won't Fix | 0 | 5 | 2 | 1 | 8 |
| Totals | 24 | 14 | 13 | 26 | 77 |

- Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Print Engine | 7 | 0 | 0 | 7 |
| Client Application | 51 | 0 | 0 | 51 |
| Security | 2 | 0 | 0 | 2 |
| Outsource Shipping | 3 | 0 | 0 | 3 |
| Exception Reporting | 9 | 0 | 0 | 9 |
| Final Report Output | 4 | 0 | 0 | 4 |
| Version Control | 2 | 0 | 0 | 2 |

9 RESULTS

PERFORMANCE METRICS:

- Project metrics are used to track the progress and performance of a project.

- Monitoring parts of a project like productivity, scheduling, and scope make it easier for team leaders to see what's on track.

- As a project evolves, managers need access to changing deadlines or budgets to meet their client's expectations

OUTPUT SCREENS:

Login Page

Register Page:

Request Page:

Dashboard Page:

Plasma Donor Page

Send grid:

IBM Db 2

10	ADVANTAGES & DISADVANTAGES

ADVANTAGES:

- Speed: This website is fast and offers great accuracy as compared to manual registered keeping.

- Maintenance : Less maintenance is required

- User Friendly: It is very easy to use and understand. It is easily workable and accessible for everyone.

- Fast Results: It would help you to provide plasma donors easily depending upon the availability of it.

DISADVANTAGES:

- Internet: It would require an internet connection for the working of the website.

- Auto- Verification: It cannot automatically verify the genuine users.

.	11 CONCLUSIONS

The efficient way of finding plasma door for the infected people is implemented using the plasma donor website that is hosted on IBM Cloud platform.

To ensure the smooth functioning of the web site operation. I have hosted the website in IBM Db2 & Kubernates Cluster to make sure the operations are running successfully Cloud lambda function is used and to deploy the application IBM Db2 service is used.

12 FUTURE ENHANCEMENTS

Upgrading the UI that is more user-friendly which will help many users to access the website and also ensures that many plasma donors can be added into the community.

Using elastic load balancer, it helps to handle multiple requests at the same time which will maintain the uptime of the website with negligible downtime.

Source code:

Login Page:

<html lang="en">

<head>

<meta charset="UTF-8">

<meta http-equiv="X-UA-Compatible" content="IE=edge">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>Login</title>

</head>

<style>

body {

font-family: Georgia, 'Times New Roman', Times, serif; background-image: url("https://encrypted-

tbn0.gstatic.com/images?q=tbn:ANd9GcSuf06V3IAppe36LZG6IzjIjG7GnnWHInt0SA&usqp=CAU"); background-repeat: no-repeat;

background-position: center; background-size: cover; position: fixed;

top: 0;

left: 0;

/* Preserve aspet ratio */ min-width: 100%;

min-height: 100%;

}

button:hover {

background-color: darkgray; border-color: black;

}

h1 {

font-family: 'Courier New', Courier, monospace; color: rgb(0, 0, 0);

top: 10em;

}

.container1 {

border: 6px solid black; border-color: black; border-radius: 10px; width: 400px;

padding: 16px;

}

.top {

margin-top: 100px;

}

input:hover {

border-color: rgb(25, 20, 20);

}

a {

text-decoration: none;

}

a:link {

color: #0c0c0c;

text-decoration: underline;

}

a:visited {

color: rgb(92, 112, 215); text-decoration: none;

}

a:hover {

color: rgb(128, 105, 255); text-decoration: none;

}

a:active {

color: rgb(75, 202, 155); text-decoration: none;

}

</style>

<body>

<center>

<h1 class="top"></h1>

<div class="container1">

<br>

<h1>LOGIN</h1>

<table>

<tr>

<td><label for="text">USERNAME</label></td>

<td><input type="text" name="username" placeholder="ENTER USERNAME" /></td>

</tr>

<tr>

<td><label for="text">PASSWORD</label></td>

<td><input type="text" name="password" placeholder="ENTER PASSWORD"></td>

</tr>

</table>

<br>

<button onclick ="location.href='pda_welcomepage.html';">SUBMIT

<br>

</div>

<br>

<br> <br> <b><a href="pda_register.html">SIGN UP</a></b></label>

</center>

</body>

</html>

Register Page:

<!DOCTYPE html>

<html>

<head>

<meta charset="UTF-8">

<meta http-equiv="X-UA-Compatible" content="IE=edge">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>REGISTRATION PAGE</title>

</head>

<style>

body {

background-image: linear-gradient(92.7deg, rgb(201, 59, 173) 8.5%, rgb(146, 211, 116) 90.2%); font-family: 'Times New Roman', Times, serif;

}

input:hover {

border-color: rgb(25, 20, 20);

}

button:hover {

background-color: darkgray; border-color: black;

}

h1 {

font-family: 'Courier New', Courier, monospace; color: rgb(53, 2, 206);

text-decoration: underline;

}

.container2 {

border: 4px solid black; border-color: black; border-radius: 10px; width: 600px;

padding: 20px;

}

#qwerty {

margin-top: 15em;

}

</style>

<body>

<center id="qwerty">

<H1>REGISTRATION FORM</H1>

<div class="container2">

<!-- -->

<table>

<tr>

<td><label for="text">USERNAME</label></td>

<td>&nbsp;</td>

<td><input type="text" placeholder="Enter Username" name="username" id="username"></td>

</tr>

<tr></tr>

<tr></tr>

<tr>

<td><label for="text">EMAIL ID</label></td>

<td>&nbsp;</td>

<td><input type="text" placeholder="Enter email_id" name="email_id" id="email_id"></td>

</tr>

<tr></tr>

<tr></tr>

<tr>

<td><label for="text">PHONE NUMBER</label></td>

<td>&nbsp;</td>

<td><input type="text" placeholder="Enter PHONE Number" name="phone_no" id="phone_no" maxlength="10"></td>

</tr>

<tr></tr>

<tr></tr>

<tr>

<td><label for="text">PASSWORD</label></td>

<td>&nbsp;</td>

<td><input type="text" placeholder="Enter PASSWORD" name="password" id="password"></td>

</tr>

<tr></tr>

<tr></tr>

</table>

<br>

<center><button onclick="location.href='pda_loginpage.html';">Submit

</center>

</center>

</body>

<script>

function asd() {

var username1 = document.getElementById("username"); var email_id = document.getElementById('email_id');

var phone_no = document.getElementById('phone_no'); var password = document.getElementById('password');

if (username1.value == "" || phone_no.value == "" || password.value == "") { username.style.borderColor = "red";

}

else if (email_id.value == "") { email_id.style.borderColor = "red";

}

else if (phone_no.value == "") { phone_no.style.borderColor = "red";

}

else if (phone_no.value == "") { password.style.borderColor = "red";

}

}

</script>

</html>

Register Page:

<!DOCTYPE html>

<html>

<head>

<meta charset="UTF-8">

<meta http-equiv="X-UA-Compatible" content="IE=edge">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<title>REGISTRATION PAGE</title>

</head>

<style>

body {

background-image: linear-gradient(92.7deg, rgb(59, 170, 201) 8.5%, rgb(246, 244, 198) 90.2%);

font-family: 'Times New Roman', Times, serif;

}

input:hover {

border-color: rgb(25, 20, 20);

}

button:hover {

background-color: dark blue;

border-color: black;

}

h1 {

font-family: 'Courier New', Courier, monospace;

color: darkolivegreen;

}

#qwerty {

margin-top: 15em;

}

</style>

<body>

<center id="qwerty">

<H1>REGISTRATION FORM</H1>

<!--  -->

<form action="http://localhost:5000/register" method="POST">

<table>

<tr>

<td><label for="text">USERNAME</label></td>

<td>&nbsp;</td>

<td><input type="text" placeholder="Enter Username" name="username" id="username"></td>

</tr>

<tr></tr>

<tr></tr>

<tr>

<td><label for="text">EMAIL ID</label></td>

<td>&nbsp;</td>

<td><input type="text" placeholder="Enter email id" name="email_id" id="email_id"></td>

</tr>

<tr></tr>

<tr></tr>

<tr>

<td><label for="text">PHONE NUMBER</label></td>

<td>&nbsp;</td>

<td><input type="text" placeholder="Enter phone number" name="phone_no" id="phone_no"></td>

</tr>

<tr></tr>

<tr></tr>

<tr>

<td><label for="text">PASSWORD</label></td>

<td>&nbsp;</td>

<td><input type="text" placeholder="Enter password" name="password" id="password"></td>

</tr>

<tr></tr>

<tr></tr>

</table>

<br>

<center><button onclick="asd()" type="submit">Submit</button>

</center>

</form>

</center>

</body>

<script>

function asd() {

var username1 = document.getElementById("username");

var email_id = document.getElementById('email_id');

var phone_no = document.getElementById('phone_no');

var password = document.getElementById('password');

if (username1.value == "" || phone_no.value == "" || password.value == "") {

username.style.borderColor = "red";

}

else if (email_id.value == "") {

email_id.style.borderColor = "red";

}

else if (phone_no.value == "") {

phone_no.style.borderColor = "red";

}

else if (phone_no.value == "") {

password.style.borderColor = "red";

}

}

</script>

</html>

Footer

Home Page:

<html lang="en">

<head>

<meta charset="UTF-8">

<meta http-equiv="X-UA-Compatible" content="IE=edge">

<meta name="viewport" content="width=device-width, initial-scale=1.0">

<link rel="stylesheet" href="https://cdnjs.cloudflare.com/ajax/libs/font-awesome/4.7.0/css/font-awesome.min.css">

<title>WELCOME</title>

</head>

<style>

h1 {

font-family: 'Courier New', Courier, monospace;

color: darkolivegreen;

top: 10em;

}

body {

background-image: linear-gradient(92.7deg, rgb(59, 170, 201) 8.5%, rgb(246, 244, 198) 90.2%);

font-family: 'Times New Roman', Times, serif;

}

a:hover {

color: rgb(128, 105, 255);

text-decoration: none;

}

.font {

color: rgb(141, 18, 100);

font: bold;

font-size: 27px;

}

#top {

margin-top: 200px;

}

</style>

<body>

<center>

<H1 id="top">LOGIN SUCCESSFUL</H1>

<table>

<tr class="font">

<td>WELCOME</td>

<td>&nbsp;</td>

<td>{{username}}</td>

</tr>

<!-- <tr class="font">

<td>EMAIL_ID</td>

<td>&nbsp;</td>

<td>{{email_id}}</td>

</tr>

<tr class="font">

<td>PHONE NO</td>

<td>&nbsp;</td>

<td>{{phone_no}}</td> -->

<!-- </tr> -->

</table>

<table>

<tr>

<h1>CONNECT with python to DB2</h1>

</tr>

<tr>

<td>

<label"><a href="https://in.linkedin.com/company/ibm"><i class="fa fa-linkedin-square"

style="font-size:36px"></i></a></label>

</td>

</tr>

<tr>

<td><a href="https://www.instagram.com/ibm/?hl=en"><i class="fa fa-instagram"

style="font-size:36px"></i></a></td>

</tr>

<tr>

<td><a href="https://www.facebook.com/IBM/"><i class="fa fa-facebook" style="font-size:36px"></i></a>

</td>

</tr>

<tr>

<td><a href="https://twitter.com/ibm?lang=en"><i class="fa fa-twitter" style="font-size:36px"></i></a>

</td>

</tr>

</table>

</table>

</center>

</body>

</html>

Footer

Dashboard:

<!DOCTYPE html>

<html lang="en">

<head>

<title>IBM Plasma Donar App</title>

<meta charset="utf-8">

<meta name="viewport" content="width=device-width, initial-scale=1">

<link rel="stylesheet" href="https://maxcdn.bootstrapcdn.com/bootstrap/4.5.2/css/bootstrap.min.css">

<script src="https://ajax.googleapis.com/ajax/libs/jquery/3.5.1/jquery.min.js"></script>

<script src="https://cdnjs.cloudflare.com/ajax/libs/popper.js/1.16.0/umd/popper.min.js"></script>

<script src="https://maxcdn.bootstrapcdn.com/bootstrap/4.5.2/js/bootstrap.min.js"></script>

<link rel="stylesheet" href="{{ url_for('static', filename='style.css') }}">

</head>

<style>

.big{

top:70px;

background-color:white;

margin-top:80px;

margin-left:550px;

margin-right:550px;

height:200px;

border-radius: 25px;

border: 3px solid #4a77d4;

box-shadow: 6px 8px 4px grey;

text-align:center;

}

.row{

height:150px;

}

.col{

margin:10px;

margin-left:50px;

margin-right:50px;

border-radius: 25px;

border: 1px solid #4a77d4;

box-shadow: 0px 8px 4px grey;

text-align:center;

}

.ext{

margin-top:25px;

line-height:40px;

}

.ext1{

margin-top:40px;

line-height:50px;

font-size:25px;

color:#f95450;

}

</style>

<body>

<div class="container-fluid">

<div class="header">

<div><b>Plasma Donar App</b></div>

<ul>

<li><a href="/requester">Request</a></li>

<li><a class="active" href="/logout">Logout</a></li>

</ul>

</div>

<br>

<div class="big">

<div class="box">

<div class="ext1"><font size="20px">{{b['1']}}</font><br><b>Donors</b></div>

</div>

</div>

<br>

<div class="row">

<div class="col" >

<div class="ext">{{b['2']}}<br><b>O Positive</b></div>

</div>

<div class="col" >

<div class="ext">{{b['3']}}<br><b>A Positive</b></div>

</div>

<div class="col" >

<div class="ext">{{b['4']}}<br><b>B Positive</b></div>

</div>

<div class="col" >

<div class="ext">{{b['5']}}<br><b>AB Positive</b></div>

</div>

</div>

<br>

<div class="row">

<div class="col" >

<div class="ext">{{b['6']}}<br><b>O Negative</b></div>

</div>

<div class="col" >

<div class="ext">{{b['7']}}<br><b>A Negative</b></div>

</div>

<div class="col" >

<div class="ext">{{b['8']}}<br><b>B Negative</b></div>

</div>

<div class="col" >

<div class="ext">{{b['9']}}<br><b>AB Negative</b></div>

</div>

</div>

<div style="height:200px"></div>

</div>

</body>

</html>

Footer

try.py

from flask import Flask, render_template,request,redirect,url_for,session

import ibm_db

conn = ibm_db.connect("DATABASE=bludb;HOSTNAME=764264db-9824-4b7c-82df-40d1b13897c2.bs2io90l08kqb1od8lcg.databases.appdomain.cloud;PORT=32536;SECURITY=SSL;SSLServerCertificate=DigiCertGlobalRootCA.crt;UID=ydk44341;PWD=eENReIXIS7xOOBBa",'','')

app = Flask(__name__)

app.secret_key = b'_5#y2L"F4Q8z\n\xec]/'

@app.route('/')

def home():

return render_template('home.html')

@app.route('/register',methods=['GET', 'POST'])

def register():

session['msg']=""

if request.method == 'POST':

name = request.form['name']

email = request.form['email']

password = request.form['newpassword']

sql = "SELECT * FROM Members WHERE email =?"

stmt = ibm_db.prepare(conn, sql)

ibm_db.bind_param(stmt,1,email)

ibm_db.execute(stmt)

account = ibm_db.fetch_assoc(stmt)

if account:

session['msg']= 'Account already exists'

return redirect(url_for("login"))

else:

insert_sql = "INSERT INTO Members VALUES (?,?,?)"

prep_stmt = ibm_db.prepare(conn, insert_sql)

ibm_db.bind_param(prep_stmt, 1, name)

ibm_db.bind_param(prep_stmt, 2, email)

ibm_db.bind_param(prep_stmt, 3, password)

ibm_db.execute(prep_stmt)

session['msg']= 'Account created Successfully '

return redirect(url_for("login"))

return render_template('register.html')

@app.route('/login',methods=['GET', 'POST'])

def login():

if request.method == 'POST':

email = request.form['email']

password = request.form['newpassword']

sql = "SELECT * FROM Members WHERE Email =?"

stmt = ibm_db.prepare(conn, sql)

ibm_db.bind_param(stmt,1,email)

ibm_db.execute(stmt)

account = ibm_db.fetch_both(stmt)

accounts=account

if (account):

if  (password == accounts['PASSWORD'] ):

return render_template('accounts.html',name=account['NAME'])

else :

return render_template('login.html',msg='wrong Password')

else :

return render_template('login.html',msg='wrong credentials')

else:

return  render_template('login.html',msg=session['msg'])

@app.route('/view2')

def view2():

return render_template('view2.html')

@app.route('/view')

def view():

return render_template('view.html')

@app.route('/about')

def about():

return render_template('about.html')

Github link:

https://github.com/IBM-EPBL/IBM-Project-49443-1660819023

Demo Link:

https://drive.google.com/file/d/1RthEZR8zI7LBFM3sIgSA9zcuA0omEZk-/view?usp=share_link